# KB+ R4 Development Timetable

|  |  |  |
| --- | --- | --- |
| **Release** | **Majors** | **Backlog** |
| GOKb R2.5  Test - 2 Dec  Live – 23 Dec |  |  |
| KB+ R4.0 –  Test – 23 Dec  Live – 20 Jan | 3a – New Vendor Reports  5a – C&C Fixes  5c – C&C Audit Trail  6b-c – In App Help capability  8a – Licence Ref Data  Design:  1e – Rolling Dates options  2a – UI devices options  11a – API options  19a – Licence Comp options  21a – Search options | 1a & 1e – Urgent Small  1c – Title Enhancements  6a – Updates & Screencasts for 6-nov  7a – Re-factor  9b-c – Function / Unit Tests |
| GOKb R3.0  Test – 31 Mar  Live – 21 April | Includes Search & APIs |  |
| KB+ R4.1 –  Test – 31 Mar  Live – 21 April | 12a-e – GOKb  3b-e - Reports  19b-d – Licence Comparison  11b – API – poss R4.2? | 20a-b – Forms Review  6d – Write In App Help  7a – Re-factor  9b-c – Function / Unit Tests |
| GOKb R3.5  Test - 16 June  Live – 7 July |  |  |
| KB+ R4.2 –  Test – 7 July  Live – 28 July |  | 20c – Forms Review  6d – Write In App Help  7a – Re-factor  9b-c – Function / Unit Tests |
| KB+ Beyond R4.2 | 1e – Rolling Dates  1d – Big Ticket  5b – C&C  14b – Financials  21b – Search |  |
| Excluded from this scoping | 8b – Licence Diversification  10 – Vendor KB Sync  13 - JUSP  15a-c – Analytics  16a-b – Co-Design Outcomes  17a-c – Standards |  |